OrangeHRM Version 5.0
Test Plan

Project: OrangeHRM
Version: 1.0
Prepared By: QA Team
Date: 2026-04-18
Review Status: Baselined

## Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 2026-04-18 | QA Team | Initial Draft |
| 1.0 | 2026-04-18 | QA Lead | Reviewed & Baselined |

## Approvals

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | QA Lead |  |  |
|  | Project Manager |  |  |
|  | Business Analyst |  |  |
|  | Technical Lead |  |  |

## Table of Contents

Introduction

Project Overview

Test Objectives

Scope of Testing

Test Strategy

Test Levels & Types

Entry & Exit Criteria

Test Environment

Test Data Requirements

Test Deliverables

Defect Management

Risk & Mitigation Plan

Resource Plan

Test Schedule & Milestones

Requirements Traceability Matrix (RTM)

## 1. Introduction

### 1.1 Purpose

This Test Plan defines the complete testing strategy, approach, scope, and execution framework for OrangeHRM Version 5.0. It serves as the governing reference document for all QA activities conducted during the project lifecycle.

This document answers the following key questions:

**What** will be tested (scope)?

**How** will it be tested (strategy & approach)?

**Who** will test it (resources)?

**When** will testing happen (schedule)?

**What** constitutes done (exit criteria)?

### 1.2 Intended Audience

| Stakeholder | Role |
| --- | --- |
| QA Team | Primary executor of test cases |
| QA Lead | Review, sign-off, and metrics tracking |
| Project Manager | Timeline and milestone oversight |
| Business Analysts | Requirement clarification and UAT coordination |
| Development Team | Defect fix, environment setup |
| Product Owner / Client | UAT approval and final sign-off |

### 1.3 References

| Document | Version |
| --- | --- |
| OrangeHRM User Guide | 2.5 |
| OrangeHRM Test Cases (Excel) | v2.0 |
| Test Case Document (Markdown) | v2.0 |
| OrangeHRM FSD | 1.0 |
| OWASP Testing Guide | v4.2 |

## 2. Project Overview

OrangeHRM is an open-source Human Resource Management System. This test engagement covers the publicly accessible demo environment at:

`https://opensource-demo.orangehrmlive.com`

The system provides role-based access to HR operations through the following modules:

| Module | Primary Role(s) |
| --- | --- |
| Login / Logout / Password | All Users |
| Admin | Admin |
| PIM – Personnel Information | Admin, Supervisor, ESS |
| Leave Management | Admin, Supervisor, ESS |
| Time & Attendance | Admin, Supervisor, ESS |
| Dashboard & Directory | All Users |

User Roles Under Test:

| Role | Abbreviation | Access Level |
| --- | --- | --- |
| HR Administrator | Admin | Full system control |
| Employee Self-Service | ESS | Own data only |
| Supervisor | Supervisor | Team data + approvals |

## 3. Test Objectives

The primary goal of testing is to validate that OrangeHRM Version 5.0 functions correctly, securely, and in alignment with all documented business requirements.

Specific objectives:

**Functional Coverage** — Verify every feature behaves per the User Guide and FSD under both positive and negative input conditions.

**Security Validation** — Confirm that the application is protected against common vulnerabilities (OWASP Top 10 basics: SQLi, XSS, broken access control, session management).

**Role-Based Access Control** — Ensure each user role can access only the modules and data it is authorized to view or modify.

**Workflow Integrity** — Validate complete end-to-end business workflows (e.g., Leave Apply → Approve → Balance Update → Calendar Reflect).

**Data Integrity** — Confirm all CRUD (Create, Read, Update, Delete) operations maintain consistency across the UI and expected system state.

**Regression Assurance** — Ensure no existing functionality is broken after defect fixes or new deployments.

**Traceability** — Every test case maps to an identifiable requirement or test scenario (TS_001 through TS_006).

## 4. Scope of Testing

### 4.1 In-Scope

| Module | Scenarios Covered |
| --- | --- |
| **Login / Logout / Password** | Valid login, invalid credentials, password masking, case-sensitivity, Forgot Password, session expiry, SQL Injection |
| **Admin** | User creation (ESS/Supervisor), duplicate prevention, bulk deletion, access restriction, XSS validation, password reset, SMTP config |
| **PIM** | Add employee, mandatory field validation, photo upload limits, emergency contacts, dependants, immigration, termination, financial data access control, search filters |
| **Leave** | Full-day & half-day apply, balance validation, holiday exclusion, overlap prevention, approval, rejection (balance restore), cancellation, entitlement assignment, calendar display |
| **Time** | Timesheet submission, 24hr boundary, empty activity, read-only lock, supervisor approval, punch-in/out context, project reports |
| **Dashboard & Directory** | Widget rendering, counter accuracy, directory sync, quick launch routing |

### 4.2 Out of Scope

| Feature | Reason Excluded |
| --- | --- |
| Performance / Load Testing | Requires separate tools (JMeter/k6) — separate engagement |
| Mobile Application Testing | No native mobile app in scope |
| Payroll / Benefits Module | Not available in demo environment |
| Recruitment Module | Outside current sprint scope |
| Training Module | Outside current sprint scope |
| Automated Regression | Planned for Phase 2 |
| Database-level validation | Black-box testing approach — UI output assumed to reflect DB state |
| Localization / Multi-language | Outside current scope — English-only |

## 5. Test Strategy

### 5.1 Approach

Testing will follow a risk-based, black-box testing approach:

**Priority-First Execution** — High priority (P0/P1) test cases are executed first in every cycle.

**Exploratory Testing** — Conducted on a stable build before formal execution begins.

**Regression on Fix** — Every defect fix triggers re-execution of the related TC + impacted modules.

**Role Rotation** — Test cases are executed under each applicable user role to validate access control.

### 5.2 Test Design Techniques

| Technique | Applied In |
| --- | --- |
| Equivalence Partitioning | Login credentials, leave days, file upload sizes |
| Boundary Value Analysis | Character limits (username min/max), hours (0/24/25), leave balance (0, 1, exact) |
| Decision Table Testing | Leave approval workflow (Approve/Reject/Cancel combinations) |
| State Transition Testing | Leave Status flow (Pending → Approved → Cancelled), Timesheet Status (Draft → Submitted → Approved) |
| Error Guessing | SQL Injection in username, XSS in name fields, blank mandatory fields |
| Role-Based Matrix Testing | Each feature tested under Admin / ESS / Supervisor perspectives |

### 5.3 Test Execution Order

Phase 1: Smoke Testing   →  Verify core flows are stable
Phase 2: Functional Testing  →  Full positive + negative coverage
Phase 3: Security Testing    →  Injection, XSS, access bypass
Phase 4: Regression Testing  →  After each defect fix batch
Phase 5: UAT                 →  Business stakeholder sign-off

## 6. Test Levels & Types

| Test Level | Description | Owner |
| --- | --- | --- |
| **Smoke Testing** | 7 critical TCs — Login, Add Employee, Apply Leave, Submit Timesheet, Dashboard Load, Logout | QA Team |
| **Functional Testing** | 32 TCs — Full module-by-module functional verification | QA Team |
| **Security Testing** | 7 TCs — SQLi, XSS, session timeout, URL bypass, financial data isolation | QA Lead |
| **Regression Testing** | Smoke suite + impacted module TCs after each fix | QA Team |
| **User Acceptance Testing** | Business users validate critical workflows | Product Owner + BA |

### Test Type Summary

| Test Type | TC Count | Execution Time Est. |
| --- | --- | --- |
| Smoke | 7 | 1–2 hours |
| Functional | 32 | 2–3 days |
| Security | 7 | 4–6 hours |
| Regression | ~15 (subset) | 3–4 hours per cycle |
| UAT | 10 key workflows | 1 day |

## 7. Entry & Exit Criteria

### 7.1 Entry Criteria (Testing may BEGIN when)

| # | Condition |
| --- | --- |
| 1 | Application is deployed to the QA / Staging environment and accessible |
| 2 | Smoke test suite passes (all 7 Smoke TCs = Pass) |
| 3 | All test accounts are created and accessible (Admin, ESS, Supervisor) |
| 4 | Test data is preloaded per the module setup sections in the TC document |
| 5 | Test cases have been reviewed and approved by the BA |
| 6 | Defect tracking sheet (Excel) is ready and shared with the team |
| 7 | All testers have access to the test environment |

### 7.2 Exit Criteria (Testing is COMPLETE when)

| # | Condition |
| --- | --- |
| 1 | 100% of Smoke TCs executed with Pass status |
| 2 | ≥ 95% of total test cases executed |
| 3 | ≥ 95% pass rate on executed TCs |
| 4 | Zero Critical (P0) open defects |
| 5 | Zero High (P1) open defects |
| 6 | All Medium defects documented, triaged, and accepted by Product Owner |
| 7 | Regression cycle completed with no new P0/P1 failures introduced |
| 8 | UAT sign-off received from Product Owner |
| 9 | Test Summary Report delivered |

### 7.3 Suspension Criteria

Testing is paused if:

Application is unavailable for > 4 hours due to environment issues

A P0 blocker prevents execution of > 30% of TCs

A new build with breaking changes is deployed mid-cycle without notice

Testing resumes when:

Environment is confirmed stable and all Smoke TCs pass

P0 blocker is fixed, deployed, and verified

QA Lead confirms the new build passes Smoke Testing

## 8. Test Environment

### 8.1 Application Details

| Property | Value |
| --- | --- |
| Application Name | OrangeHRM |
| Version | 5.0 |
| Environment Type | Demo / QA |
| Application URL | `https://opensource-demo.orangehrmlive.com/web/index.php/auth/login` |
| Environment Owner | Development Team |

### 8.2 Test Accounts

| Role | Username | Password | Mapped Employee |
| --- | --- | --- | --- |
| Admin | `Admin` | `admin123` | System Admin |
| ESS User | `jdoe_ess` | `Test@1234` | John Doe |
| Supervisor | `sup_test` | `Sup@1234` | Jane Smith |

### 8.3 Browser & OS Compatibility Matrix

| Browser | OS | Version | Priority |
| --- | --- | --- | --- |
| **Chrome** | Windows 11 | Latest (118.x) | **P0 — Primary** |
| **Chrome** | macOS Ventura | Latest (118.x) | P1 |
| **Firefox** | Windows 11 | Latest (118.x) | P1 |
| **Safari** | macOS / iOS 16 | 16.x | P1 |
| **Edge** | Windows 11 | Latest (118.x) | P2 |

### 8.4 Device & Resolution Scope

| Device | Resolution | Scope |
| --- | --- | --- |
| Desktop | 1920 × 1080 | Full regression |
| Laptop | 1366 × 768 | Functional coverage |
| Tablet | 768 × 1024 | Smoke only |
| Mobile | 375 × 812 | Smoke only (critical ESS workflows) |

## 9. Test Data Requirements

| Module | Required Pre-loaded Data |
| --- | --- |
| Login | Admin, ESS, and Supervisor accounts active; no accounts locked |
| Admin | Secondary admin `admin_secondary`; 3 disposable users `test_u1/2/3` |
| PIM | Employee `Alice Smith` (EMP#0001); `Bob Test` with active ESS login; Job Titles and Sub-Units configured |
| Leave | John Doe: Annual = 10 days, Sick = 1 day; Holiday: `Dec 25 = Christmas Day`; Leave types: Annual, Sick |
| Time | Project `Alpha` with Activity `Development`; Project `Beta` with no activities; `jdoe_ess` assigned to Alpha |
| Dashboard | At least 1 pending leave under Supervisor's team; 1 newly added employee in PIM |

Data Preparation Responsibility: Development / Environment Team

Data Reset Policy: Full data reset at start of each test cycle

## 10. Test Deliverables

| Deliverable | Owner | Due |
| --- | --- | --- |
| Test Plan (this document) | QA Lead | Sprint Start |
| Test Cases (Excel) | QA Team | Before Cycle 1 |
| Requirements Traceability Matrix | QA Team | Before Cycle 1 |
| Test Execution Report (per cycle) | QA Team | End of each cycle |
| Defect Report (Excel) | QA Team | Ongoing |
| Regression Test Report | QA Team | After each fix cycle |
| UAT Test Scripts | QA Team | Before UAT |
| Test Summary Report | QA Lead | End of engagement |

## 11. Defect Management

### 11.1 Defect Severity Definitions

| Severity | Definition | Fix SLA |
| --- | --- | --- |
| **Critical (P0)** | System crash, data loss, security breach, cannot login, core module completely broken | < 24 hours |
| **High (P1)** | Major feature broken, significant workflow blocked (e.g., leave approval fails) | < 48 hours |
| **Medium (P2)** | Feature partially works, clear workaround exists (e.g., UI overlap, search glitch) | 3–5 business days |
| **Low (P3)** | Cosmetic issue, minor text error, tooltip missing, UI misalignment | Next release |

### 11.2 Defect Lifecycle

New → Open → In Progress → Fixed → Verified → Closed
                                 ↘ Reopened (if fix fails) → In Progress
                    ↘ Deferred / Rejected (with PO approval)

### 11.3 Defect Report Template

| Field | Value |
| --- | --- |
| **Bug ID** | [Auto-generated] |
| **Module** | [e.g., Leave, Admin, PIM] |
| **Summary** | [Action] causes [Error] when [Condition] |
| **Req. ID** | [e.g., TS_004] |
| **Pre-requisites** | [System state before test] |
| **Steps to Reproduce** | Numbered, step-by-step |
| **Expected Result** | [From TC's ER column] |
| **Actual Result** | [Observed behavior] |
| **Severity / Priority** | [Critical / High / Medium / Low] |
| **Environment** | [Browser + OS + Resolution] |
| **Attachments** | [Screenshot.png / Recording.mp4] |
| **Reported By** | [Tester Name] |
| **Date Reported** | [Date] |

### 11.4 Defect Tracking Tool

All defects are logged and tracked in Microsoft Excel using the project's shared defect tracking workbook. Each defect entry is linked back to its originating Test Case ID.

## 12. Risk & Mitigation Plan

| # | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Demo environment is reset/unavailable | Medium | High | Schedule testing during stable hours; take screenshots as evidence; re-run if environment resets |
| R2 | Test data wiped between sessions (shared demo) | High | High | Re-create test data using Module Setup scripts before each session |
| R3 | Requirements ambiguity leading to wrong TCs | Low | Medium | BA reviews and signs off all TCs before execution begins |
| R4 | Defect backlog grows faster than fix rate | Medium | High | Daily defect triage meeting; P0/P1 fixed within SLA; defer P3 |
| R5 | UX/FE changes between builds break TCs | Medium | Medium | Flag as blocked; update TCs after BA clarification; maintain Change Log |
| R6 | Insufficient coverage of security scenarios | Low | High | QA Lead conducts dedicated 4hr security session using OWASP checklist |
| R7 | Key tester unavailability | Low | Medium | Cross-train 2 testers per module; maintain updated test progress log |

## 13. Resource Plan

| Role | Responsibility | Allocation |
| --- | --- | --- |
| **QA Lead** | Test Plan authoring, final TC review, security testing, sign-off | 100% |
| **QA Engineer 1** | Login, Admin, PIM module execution | 100% |
| **QA Engineer 2** | Leave, Time, Dashboard module execution | 100% |
| **Business Analyst** | Requirement clarification, TC review, UAT support | 20% |
| **Developer** | Defect fixing, environment maintenance, build deployment | As needed |
| **Product Owner** | UAT execution, final go/no-go sign-off | 10% |

## 14. Test Schedule & Milestones

| Phase | Duration | Activities | Exit Criteria / Deliverable |
| --- | --- | --- | --- |
| **1. Planning & Setup** | Day 1–2 | Test Plan finalization, TC review, account + data setup | Signed-off Test Plan; Test Data ready; All accounts active |
| **2. Smoke Testing** | Day 3 | Execute 7 Smoke TCs across all modules | All 7 Smoke TCs Pass |
| **3. Functional Testing (Cycle 1)** | Day 3–7 | Execute all 48 TCs; log defects | Cycle 1 Execution Report; Defect Dump |
| **4. Defect Triage & Fix** | Day 8–9 | Dev fixes P0/P1 defects; QA validates fixes | Zero open P0/P1 defects |
| **5. Regression (Cycle 2)** | Day 10–11 | Re-run failed TCs + Smoke suite; Security TC execution | Regression Report; Security Report |
| **6. UAT** | Day 12–13 | Business stakeholder executes 10 key workflows | UAT Sign-off Email |
| **7. Closure** | Day 14 | Test Summary Report; final sign-off | Test Summary Report; Release Recommendation |

**Total Duration: ~14 working days (3 weeks)**

Dates will be adjusted based on actual project start date and sprint calendar.

## 15. Requirements Traceability Matrix (RTM)

| Req. / Scenario ID | Module | Feature Description | TC IDs Covering | Total TCs |
| --- | --- | --- | --- | --- |
| TS_001 | Login | Login, Logout, Password Management, Security | TC_LOG_01 to TC_LOG_09 | 9 |
| TS_002 | Admin | User CRUD, Access Control, SMTP, XSS | TC_ADM_01 to TC_ADM_09 | 9 |
| TS_003 | PIM | Employee CRUD, Tabs, Role Access, Termination | TC_PIM_01 to TC_PIM_09 | 9 |
| TS_004 | Leave | Apply, Approve, Reject, Cancel, Entitlement, Calendar | TC_LEV_01 to TC_LEV_10 | 10 |
| TS_005 | Time | Timesheets, Attendance, Reports | TC_TIM_01 to TC_TIM_07 | 7 |
| TS_006 | Dashboard | Widgets, Directory, Quick Launch | TC_DSH_01 to TC_DSH_04 | 4 |
|  |  | **TOTAL** |  | **48** |

### RTM Coverage Summary

| Category | Count | Percentage |
| --- | --- | --- |
| Smoke TCs | 7 | 14.6% |
| Functional TCs | 32 | 66.7% |
| Security TCs | 7 | 14.6% |
| Regression TCs | 2 | 4.1% |
| **Total** | **48** | **100%** |

## Appendix A — Test Case Status Definitions

| Status | Definition |
| --- | --- |
| **Not Executed** | TC has not been run yet |
| **Pass** | TC executed and actual result matches expected result |
| **Fail** | TC executed and actual result does NOT match expected result; defect logged |
| **Blocked** | TC cannot be executed due to a dependency or environment issue |
| **Deferred** | TC execution moved to a later cycle by QA Lead decision |
| **N/A** | TC is not applicable for the current build or environment |

## Appendix B — Glossary

| Term | Definition |
| --- | --- |
| **TC** | Test Case |
| **TS** | Test Scenario (parent grouping of related TCs) |
| **ER** | Expected Result |
| **QA** | Quality Assurance |
| **UAT** | User Acceptance Testing |
| **ESS** | Employee Self-Service (OrangeHRM user role) |
| **PIM** | Personnel Information Module |
| **CRUD** | Create, Read, Update, Delete operations |
| **RTM** | Requirements Traceability Matrix |
| **SLA** | Service Level Agreement (for defect fix turnaround) |
| **P0/P1** | Critical / High priority defects |
| **XSS** | Cross-Site Scripting (security vulnerability type) |
| **SQLi** | SQL Injection (security vulnerability type) |
| **SMTP** | Simple Mail Transfer Protocol (email configuration) |

Document End — OrangeHRM Test Plan v1.0